BAKERSFIELD COLLEGE

FACILITIES COMMITTEE MEETING

WEDNESDAY, SEPTEMBER 3, 2014

Library 182

Minutes

Attendees: Juan Torres, Pam Kelley, Cheryl Caswell, Nan G-H, Craig, Chris Counts, MJ Pasek, Todd, Anthony Culpepper, Kristin

Library 182 – Bakersfield College

1. Welcome – Introductions around the table

1. CONSTRUCTION PROJECTS UPDATE: Craig Distributed the Facilities Committee Project update and we went over that. Language Arts Fireproofing will not happen until October. Restrooms for SPArC will mobilize on 9/8 week – and will hopefully be complete in 4-6 months. Other projects were discussed.

Pam Kelley brought up the Soccer field and need for a level playing field for women’s soccer. Craig will work with Grounds to see what can be done. Re-grading of the field is not in the budget to do. Discussion of the track damage done while the turf was being replaced on the football field was discussed – action steps to create SOW so that this could be addressed as soon as possible.

Future Projects discussed

IPP and FPP defined: Initial planning proposal and final planning proposal. Discussed the FMP (Facilities Master Plan) and what is on it, primarily Women’s field house, wellness center, women’s club house. If the bond passes – these projects will move forward.

Master Ed Plan was discussed – as it shifts – so does the Facilities Master Plan.

1. NEW PROJECT REQUEST
2. SCHOOL DUDE – Training to be held on September 8th in Lev 40 – all are invited.
3. SAFETY – Title XI and Cleary Act symposium in October. Inviting all three campuses to the symposium. Will be held in the Levan Center.
4. Other items: Sidewalk on Haley has buckled – in need of repair. Tree Trimming to commence on entry road from Haley. This work should commence on 9/5.

Delano will be part of the “lock down” system.

Meeting Adjourned at 2:05pm

**Next Meeting is Wednesday October 1ST at 1pm in Library 182.**