Current Project List

11.21.19

**MEASURE J PROJECT**

ADA doors – Climatec to install, parts on order

Allied Health – Design drawings/Need HVAC discussion with Vivek, Joe, Engineer

Benches – Chiapa Welding to fab and install new benches

Campus Restroom Remodel Project – AC in and out, Gym Foyer, Fine Arts

CT – IPP to FPP currently under review by Facilities and College

Furniture – Garage tables LRC 513, L449, FA 01. AC117 desk/chairs December 18th

Gym Floor Repair

Gym Cover – Ordered from Putterman – Expect delivery 1-2 week of December

KYA – Windscreen/Stage Curtains & backdrop/Gym wall pads and coating/terrazzo floor/women’s RR floor patch

Kitchen Plumbing – Plumber to hydro jet and map lines 12.6.19

PC Infrastructure- PPR complete, utility survey complete, prioritized condition red repairs needed, securing engineer to prepare scope of work for contractor bid packages.

Stadium Upgrade, Upgrades to existing facility, Class 1 Categorical exemption (CE) under CEQA.

Science Math Air Handler Unit & LRC Chiller AP Architect, Baskin Mechanical, winter 2020

Stage Lift Replacement – Requested quote for a new Garaventa stair lift Fund with MJ FFE

**Ongoing Projects**

HVAC various buildings- TI heaters, SM Exhaust hoods, need SOW. MG

Stadium Gate Openers – 45k PC 102, Other Gate repairs TI walk-thru Main Street fire lane, CT walkthrough, Plano

Artificial Turf – Vendor/contractor selection, Scheduled Maintenance Special Repairs

Nurses Office – new cabinets and desk, c-tile, paint, clean carpets

Student Services – New reception desk, furniture, connect trac, data

APCO Signs – received HR sign, need to provide information to Janell regarding campus directory PC 102

Cameras – Cameras need connection, Jay to ID ports, M/O power stadium PTZ, relocate gym PTZ, wire at sign MG/PC102

Electric Vehicle Charging Stations – Richard Tree

Stadium Parking lot-

**Completed Project**

Fit 744 floor reconditioning

Gym Floor Replacement

Replace stage curtains

Theater stage floor reconditioning

VCT Replacement Coaches Row

**General:**

Hang Existing or New TV’s in Cafeteria

Install Christmas decorations – wreaths. Old tree to Kimanthi, Start December 2nd.

Borrego to upgrade Invertors – David Tsquare Electric 661-525-9455

Coffee/Snack station at SM building – Enclosure/shade/benches

Rock Cabinet in AC Lobby- Michael’s cabinets 359-4318

Science Math Evacuation Chair – Select people to be train and provide training

Parking Lot A Drive way entrance revision –

Data Line between AC and FA repair – Trouble calls from simplex- checking w/Jay to see if Naea can check

Financial Aid – New furniture, re-arrange, paint

Evacuation signs.

Student Space in Library for Kimanthi, Room L447