PROJECTS IN PROGRESS

1. 3/12/18 – 10/28/18 - Repairs to Campus Wide Parking Lots PARKING LOTS CLOSED
	1. 3/12/18 – 5/10/18 – Lot P6 & P7 – COMPLETED
	2. 5/14/18- 7/2/18 – P3, P4, Driveway South of PAC – COMPLETED
	3. 6/11/18 – 6/15/18 - Church Drive, Driveway North of Pac Building – COMPLETED
	4. 7/2/18 – 8/16/18 – P5, Red & White Way, Driveway to INDT & Auto - COMPLETED
	5. 7/2/18 – 8/16/18 – P1, P2, P12, Main Entrance, Road West of Library - COMPLETED
	6. 8/9/18- 8/16/18 – Road South of Levinson Hall - COMPLETED
	7. 9/4/18 – 10/14/18 - P8, P11, Entrance from University
	8. 10/5/18 – 10/14/18 – P9
2. 7/9/18 - 9/30/18 – Re-keying of Campus Exterior Doors – WILL NEED KEY CARDS TO ACCESS
3. 7/9/18 – 9/30/18 – Playground upgrades at CDC
4. 7/23/18 – 9/30/18 – Modifications to Levinson Hall for Swing Space Partial Building Closure
5. 7/24/18 – 11/23/18 - Upgrade to Campus Energy Management System (Library) NIGHT WORK
6. 8/1/18 – 10/18/18 - Replace Pool boilers to energy efficient modules
7. 8/1/18 – 10/30/18- Campus wide Boiler repairs and water heater replacement
8. 8/3/18 – 11/25/19 - Construction of Veterans Resource Center Finlinson Center Closed
9. 8/13/18 – 1/15/19 - Modifications in Delano for HVAC Program
10. 8/15/18 – 7/30/19 - Upgrades to wireless Technology on Campus – Night Work

SCHEDULED PROJECTS

1. 12/16/18 – 9/21/20 - Construction & Remodel of Campus Center/ABC Building Campus Center Closed
2. 12/15/18 – 8/31/19 - Renovations to Memorial Stadium - STADIUM CLOSED
3. 12/17/18 – 12/21/18 - Window Covering Replacement
4. 12/17/18 – 12/21/18 – Paint Jones Gallery
5. 12/17/18 – 1/10/19 – Fine Arts Building Ceiling Tile Replacement

UPCOMING PROJECTS

1. Campus Wide Hand Dryer installation and sink faucet replacement
	1. Replacing paper towel dispensers with hand dryers in restrooms
	2. Replacing sink faucets with automatic faucets in restrooms
		1. Center for Student Success
		2. Humanities
2. Repairs & Replacement to campus wide security cameras
3. Addition of Emergency PA system on campus
4. Add Electric Vehicle Charging Stations to Campus