FACILITIES COMMITTEE UPDATE

BAKERSFIELD COLLEGE

NOVEMBER 5, 2014

**CAPITAL CONSTRUCTION PROJECTS:**

**PAC Modernization –** Commissioning and punch list on-going.

**SCHEDULED MAINTENANCE PROJECTS:**

**Student Services Elevator Upgrades –** Project is out to bid. This project is scheduled to be completed by Summer 2015.

**Performing Arts East Side** – Project is underway.

**Campus Wide Water and Gas Line Replacement** – All of the trenching on campus has been completed. Lyles will now be going back through the campus and completing the trench patch back.

**Practice Football Field Lighting Project –** Plan review has been completed. Project scheduled to go to DSA mid-November.

**FUTURE PROJECTS:**

**Gym AC Project –** Plans are currently at DSA for approval. DSA has requested existing Fire Alarm information which has delayed the approval of this project.

**Student Services Air Handler, Chiller Removal and Main Chiller Loop Tie in Project –** Plans are currently at DSA for approval.

**Maintenance and Operations Building –** The design drawings should be submitted to DSA for approval by the end of November.

**District Wide Door Hardware Replacement Project** – Project has been approved. Waiting for direction to hire Architect.

**Outdoor Mass Notification Broadcast System** Project has been approved. Waiting for direction to hire Architect.

**Security Camera Project** Project has been approved. Waiting for direction to hire Architect.

**Path of Travel –** Project to be submitted to DSA by mid-November.