FACILITIES COMMITTEE UPDATE

BAKERSFIELD COLLEGE

DECEMBER 3, 2014

**CAPITAL CONSTRUCTION PROJECTS:**

**PAC Modernization –** Commissioning and punch list on-going.

**SCHEDULED MAINTENANCE PROJECTS:**

**Student Services Elevator Upgrades –** This project is scheduled to be completed by Summer 2015.

**Performing Arts East Side** – Foundation has been poured. Framing has started.

**Campus Wide Water and Gas Line Replacement** – The water and gas line tie overs will be completed by the end of December. Trench patching is on-going.

**Practice Football Field Lighting Project –** Project has been submitted to DSA.

**FUTURE PROJECTS:**

**Gym AC Project –** DSA has requested existing Fire Alarm information which has delayed the approval of this project.

**Student Services Air Handler, Chiller Removal and Main Chiller Loop Tie in Project –** Project has been DSA approved. Project will be going out to bid in mid-December.

**Maintenance and Operations Building –** The design drawings should be submitted to DSA for approval by the end of January.

**District Wide Door Hardware Replacement Project** – Project has been approved. Waiting for direction to hire Architect.

**Outdoor Mass Notification Broadcast System** Project has been approved. Waiting for direction to hire Architect.

**Security Camera Project** Project has been approved. Waiting for direction to hire Architect.

**Path of Travel –** Project is at DSA for approval.