FACILITIES COMMITTEE UPDATE

BAKERSFIELD COLLEGE

APRIL 8, 2015

**CAPITAL CONSTRUCTION PROJECTS:**

**PAC Modernization –** Commissioning and punch list on-going.

**SCHEDULED MAINTENANCE PROJECTS:**

**Student Services Elevator Upgrades –** Project is on-going. Elevator cab has been set in place. Project to be completed by the end of May.

**Performing Arts East Side** – Contractor has demobilized. Punch list items are on-going.

**Practice Football Field Lighting Project –** Project has been submitted to DSA.

**Prop 39 Year 2 Exterior Lights –** Project is scheduled to start in June 2015.

**Campus Wide Fire Alarm Upgrade –** JMPE Electrical Engineers have started working on the drawing and specifications.

**Stadium Field Renovation –** Field renovation for soccer field will start at the end of May.

**Practice Field Renovation –** Field renovation has started. Sod to be installed May 28th.

**FUTURE PROJECTS:**

**Gym AC Project –** DSA has requested existing Fire Alarm information which has delayed the approval of this project.

**Way Finding Signage –** Project is the design phase.

**Student Services Air Handler, Chiller Removal and Main Chiller Loop Tie in Project –** EMCOR will mobilize by the end of May. The Student Services building will be connected to the central chiller plant by the end of May.

**Maintenance and Operations Building –** The drawings have been submitted to DSA for approval.

**District Wide Door Hardware Replacement Project** – Project has been approved. Waiting for direction to hire Architect.

**Outdoor Mass Notification Broadcast System** Project has been approved. Waiting for direction to hire Architect.

**Security Camera Project** Project has been approved. Waiting for direction to hire Architect.

**Path of Travel –** Project is at DSA for approval.

**LA Basement –** The project is currently in the design phase.

**ABC Building –** The schematic design has been completed by Darden Architects.