## Slide 1: Facilities Update
College Council Meeting
September 7, 2018

## Slide 2: Measure J Projects
Parking
Final phase
P8, P11 closed
P9 closes 10/5
All lots reopen October 15
Overflow parking on grass field

## Slide 3: Current Measure J Projects
Modifications to LEV for swing space
Huddle and Mount Vernon Commissary (MVC)
  Kitchen moving in December
Demolition of Campus Center begins in December
VRC demolition has begun
  Groundbreaking on November 5
Wireless infrastructure project
  Evening work and will improve interior Wi-Fi on campus

## Slide 4: Upcoming Measure J Projects
Science & Engineering Building
  RFQ process right now
    Selecting a Design-Build team now
Gym
  Advertising for a Design-Build team
    Will select that team within the month
Stadium
  December 15, 2018 through August 31, 2019

## Slide 5: Current Facilities, Maintenance & Operations Projects
Re-keying of campus exterior doors
Playground upgrades at CDC
Upgrade to Campus energy Management System
  Night work in Library
Replace pool boilers with energy efficient modules
Campus wide boiler repairs and water heater replacement
Modifications to Delano for HVAC program lab
  Opening in January 2019
Emergency PA system on campus

## Slide 6: Upcoming Facilities, Maintenance & Operations Projects
Campus Wide Hand Dryer installation and sink faucet replacement
  Replacing paper towel dispensers with hand dryers in restrooms
  Replacing sink faucets with automatic faucets in restrooms
    Center for Student Success
    Humanities
Repairs & Replacement to campus wide security cameras
Add Electric Vehicle Charging Stations to Campus