Notes from December 6, 2022 ISIT Meeting

The annual fall Student Technology Survey was completed; a small committee of ISIT will compile the results and will report out at the Feb. 2 ISIT meeting.

The November 19 Presentations re: Technology Requests went smoothly. ISIT committee recognizes that some of the requests will be accommodated via HEERF money so that may mean more requests will be completed than in past years.

Academic Technology:
Pam Rivers noted that Spring Flex Week will be sent out this week with all the updated
sessions and provided links to videos:

* Pedagogy in Practice Playlist: <https://youtube.com/playlist?list=PLuiUigit4UWKP8dOmRWgt77SkKW0o97-5>
* Accessibility Playlist <https://youtube.com/playlist?list=PLuiUigit4UWJy_QfXrqQnSOx9dGYlPRls>
* Academic Technology YouTube Channel <https://www.youtube.com/channel/UCOg9m3R4oJa9mvv6GPsRwnw>

Student Services:
Dan Hall shared information about the student portals (Path/Pathify student portal and the Unifyed student portal ) that were demonstrated and participants could review. Richard Marquez and Sara Palasch mentioned the Path portal as their preference between the two because the students could customize the view to reflect their own interests/needs. Both portals were deemed easier to navigate than what BC currently offers.

Technology:

* Judy Ahl (IT Coordinator) and Chris Leitheiser (Systems Support technician in IT) are both retired by the end of this month.
* Keys to the BC Southwest are expected by Dec. 17, awaiting fire marshal’s signing off on elevators. Building will be ready for the spring semester (furniture, computers, etc.).
* HEERF (Higher Education Emergency Relief Fund) updates:
	+ New Science and Engineering (SE) building is behind schedule. Faculty move-in possibly in March or April.
	+ BC Delano Campus – Learning Resource Center– building should break ground in February and will replace the portable classrooms onsite currently.
	+ BC Arvin Center – just got out of DSA and is going through the project bidding process.
	+ Welcome Center – got pushed back due to the floor which had to be dug out of the building. Estimated occupancy is October 2022
	+ BC Annex Building (old bookstore) – on schedule
	+ HEERF Project for Language Arts – bidder accepted – EDIM out of Los Angeles area is the winning bidder on the installation of equipment. All equipment/workstations have been ordered. This impacts LA 107 B and C, 109, 110, 111, 113, 114, 115, 116, 201, 202, 203, 204, 217, 218, 219, 221, 222, 223, 224, 225. No ETA on equipment yet – as vendors are finally getting the PO’s from the KCCD District office.