## Slide 1: A Better BC: Updates from Measure J

## Slide 2
Bakersfield College Before Measure J

## Slide 3
Bakersfield College Now

## Slide 4
Bakersfield College in 2024
Accelerated timeline of major projects to optimize community investment
425,000 square feet of new construction and renovations (2018-2024)
The next 12 months are busiest for the project

## Slide 5
Science and Engineering
68,300 Square Feet
State-of-the art classroom and laboratory spaces for STEM education
In Construction: Completion projected for Spring 2022

## Slide 6
Welcome Center
12,500 square feet
Admissions and Records, Financial Aid, Outreach, Business Services
In Construction: Completion projected for Fall 2022

## Slide 7: Administrative Services
In the old Bookstore building
College Safety, HR, Marketing, IR, Budget, Student Health Center, Scheduling and Bargaining/Senate Offices
In Construction: Completion projected for Spring 2022

## Slide 8
Memorial Stadium
Phase 1 Completed
  New track and field
  Synthetic turf installed
Phase 2 Completed
  Updates to first level Concessions, Restrooms, Storage Building, PA System and Scoreboard
Phase 3 Completed
  Updates to second level Concessions, Restrooms, and Press Box

## Slide 9
Renegade Athletic Complex
71,100 square feet
Modern athletic facility with training rooms, rehab center and more
Beach volleyball courts adjacent to the building
In Construction: completion projected for Spring 2023

## Slide 10: Agriculture Building
26,600 square feet
State-of-the-art classroom and laboratory spaces for ag sciences
In Design: Completion scheduled for Fall 2024

## Slide 11: Delano Learning Resource Center (LRC)
39,900 square feet
Library, study hall, classrooms, tutoring center, computer labs and student services
DSA Approved: Completion scheduled for Spring 2023

## Slide 12: Arvin General Education Center
31-acre campus
General education building for rural students in Kern County
Completion scheduled for Spring 2024

## Slide 13: Additional Projects
Street signage
New parking
Sports field
Infrastructure
Ag fencing
Campus Center 3rd Floor Kitchen

## Slide 14: Future Swing Space Considerations
During Ag Building construction, ag and construction programs will move to the old SE building, which is being renamed General Sciences
When the Ag Building is completed, the remaining CSS occupants will be moved to General Sciences for renovation on CSS