Bakersfield College

Spring/Summer 2020 Project Schedule

1. Measure J Projects under construction
	1. Campus Center
	2. Science & Engineering Building
	3. Sewer/Gas/Water line replacement
	4. Memorial Stadium
	5. Gymnasium
	6. Field House Swing Space
	7. TES Tank repairs
2. ~~3/6/20 – 3/20/20 - Landscaping upgrades - COMPLETED~~
3. ~~3/13/20 - Installation of exterior trashcans - COMPLETED~~
4. ~~3/27/20 - Gym Fencing to secure storage area COMPLETED~~
5. 3/18/20 – 4/10/20 – Construction of IT Cart storage area
6. 3/30/20 – 4/5/20 – Road closure for ADA crosswalk repair **closed between Aquatic Center and entrance off P8**
7. 3/31/20 – 4/24/20 - LA/Pool/Tennis Parking Lot landscaping project
8. 4/6/20 – 4/10/20 – Campus wide Gas Line Repairs

NO HEAT

* 1. Levinson Hall
	2. Library
	3. CSS
	4. Gym
	5. M&O
	6. Language Arts
	7. CDC
	8. VRC
	9. FACE (East Wing)

NO HOT WATER

* 1. Bookstore
	2. Science & Engineering
	3. Agriculture
	4. Auto Technology
	5. PAC
1. 4/6/20 – 4/10/20 – Sewer Line Repairs (RESTROOMS CLOSED & WATER OFF)
	1. Math Science
	2. AERA STEM
	3. INDT
	4. Science Engineering (southeast corner)
	5. Fine Arts
2. 4/6/20 – 4/10/20 – INDT Roof Repairs
3. 4/6/20 – 4/10/20 - Update Campus Maps
4. 4/13/2- 5/15/20 - Humanities Faculty Office Carpet Replacement & Asbestos Abatement: Faculty Offices closed
5. 4/13/20 – 5/15/20 – Resurfacing Gym Floor: GYM CLOSED
6. 5/4/20 – 5/29/20 - Forums & LA Building Lighting Replacement: Buildings closed
7. 5/4/20 – 6/5/20 - LA 221 Renovations:  ROOM CLOSED
8. 5/8/20 - Additional of ED Advisor workspace in STEM Center
9. 5/18/20 – 5/31/20 – Delano Parking lot slurry & striping – Parking lot closed
10. 5/18/20 – 6/5/20 – Whiteboard Replacement Various classrooms
11. 5/18/20 – 8/21/20 - Math Science Building Shutdown for Air Handler Replacement: BUILDING CLOSED
12. TBD - Electric Vehicle Charging Stations
13. TBD – Solar Field Installation
	1. Lot P8 - Lot closed
	2. Lot P11 – Lot closed
	3. Delano Campus
	4. Weill Center

**Depending on Funding**

1. 5/18/20 – 5/31/20 – Parking lot slurry & striping: PARKING LOTS CLOSED
	1. P9
	2. P11
	3. P13
	4. P15
2. 8/3/20 – 8/21/20 - Pool Filter Replacement:  POOL CLOSED
3. 8/10/20 – 8/21/20 – Furniture Replacement
	1. FACE 23
	2. Humanities Classrooms (Phase II)
	3. Testing & Placement Chairs
4. TBD - Windscreen & Fencing repair at Tennis Courts
5. TBD - Hand Dyer Installation in CDC Restrooms